				Date: 01-february-2013 Time: 12.45pm
Meeting called by:		Team Lead(Frenal)				Scribe:	Richard
Type of meeting:		Discussion of Test Cases and Test Scenarios
Attendees:
Absentees:		None
Agenda
Discussing Sequence Diagram. Preparing Test Scenarios and Test Cases. Assigning tasks to pairs
Previous Meeting’s Action Items
Action Item			Assigned					Status
1.Discussing the SRS, creating sequence diagram			All					completed
2.Distribution of work			All					completed

Minutes
Discussed the Test Cases and Test Scenarios. Assigned the tasks to all the pairs.
Action Items
Action Item					Assigned To					Completion Date
1. Preparing Test Scenarios and Test Cases					Each pair is assigned work					2/2/13
2.Distribution of work					Each pair is assigned work					2/2/13

Follow up session/meeting : 03-February-2013
Date & Time	7:15:00 AM EST		Place	Lab 7-L5				Scribe	Vaishali