				Date: 03-February-2013 Time: 7.15am
Meeting called by:		Team Lead(Frenal)				Scribe:	Vaishali
Type of meeting:		Discussion of Design Document
Attendees:
Absentees:		None
Agenda
Discussing Design documentation, class diagrams, sequence diagrams and identifying the required tables and schema in the database. / Assigning tasks to pairs
Previous Meeting’s Action Items
Action Item			Assigned					Status
1.Creating the GUI and activity diagrams.			All					completed
2.Preparing test cases and test scenarios.			All					completed

Minutes
Discussed the Design documentation activities. Assigned the tasks to all the pairs.
Action Items
## Action Item					Assigned To					Completion Date
1. Creating class and sequence diagrams.					Corresponding pairs					5/2/13
2. Analyzing the requirements of database and identifying the required tables.					Corresponding pairs					5/2/13
3.Distribution of work					All the pairs					5/2/13

Follow up session/meeting : 06-February-2013
## Date & Time	9:00 AM		Place	Lab 7-L5				Scribe	Likitha