				Date: 04-February-2013 Time: 7.15am
Meeting called by:		Team Lead(Frenal)				Scribe:	Likitha
Type of meeting:		Discussion of Design Document
Attendees:		All group members(Shirisha,Vaibhav,Spandana,Saranya,BhagyaShri,Pavani,Ravichand,Balaji,Nitin)
Absentees:		None
Agenda
Discussion of all layers for Construction / Assigning tasks to pairs
Previous Meeting’s Action Items
Action Item			Assigned					Status
1.Creating the GUI and activity diagrams.			All					completed
2.Preparing test cases and test scenarios.			All					completed

Minutes
Discussed the Design documentation activities. Assigned the tasks to all the pairs.
Action Items
Action Item					Assigned To					Completion Date
1. detailing construction phase and approach					Corresponding pairs					4/2/13
				Corresponding pairs					4/2/13
3.Distribution of work					All the pairs					4/2/13

Follow up session/meeting : 06-February-2013
Date & Time	09.00 AM		Place	Lab 7-L5				Scribe	Venkatesh